Bell Canada Comments and Input for the June 8th WNP Roll Out Sub-Group Meeting

The following comments are provided by Bell Canada and Bell Mobility.

(A) Phases of Roll-out:

Bell Canada envisioned 4 phases starting March 14, 2007

- Phase 1 entails the ILECs’ exchanges that are made WNP on day 1, March 14, 2007.  These exchanges would likely be a sub-set of LNP on March 14.  For planning and implementation purpose, it is highly desirable that the WNP exchanges are fully known for March 14th launch date ahead of time (by August 15, 2006 which is when the CISC NTWG report is due to be sent to the CRTC for approval).  The lead time would depend on, amongst other things, industry process (e.g. Telcordia), and bulk porting considerations.  After August 15, 2006, there would be no new exchange to be added for WNP.

- Phase 2 entails turning up all the LNP exchanges into WNP (e.g. those that are LNP on March 13 but may not be activated as WNP in Phase 1.

- Phase 3 would be those that are not LNP/WNP (after phase 1 and 2) but would be considered as high priority by the industry and as such, a schedule needs to be developed for WNP implementation.  This requires industry consensus.  This is consistent with RORE003B.

- Phase 4 are those exchanges considered not as priority and would be implemented on a per request basis. This is consistent with RORE003B.

RORE003B needs to be updated:

  - To allow WSPs to request an exchange to be WNP rather than just CLECs themselves

  - To allow WSPs more time (increase the service ready date) to investigate their impacts such as bulk porting, and declare the exchange of their POIs within the LCA of the requested exchange, to be WNP.

- Phase 4 are those exchanges considered not as priority and would be implemented on a per request basis. This is consistent with RORE003B.

Note 1:

Throughout the 4 phases, normal LNP activation would continue to take place.

Note 2:

For Phase 2 to 4, the actual implementation may be limited by resources of the carriers